# Project Folder Index & Graph System

Proposed structure for turning a messy, multi-year project folder archive into a fast, searchable, and visually navigable system.

Prepared for katayoun.kobraei@gmail.com — July 31, 2026

# 1. The Problem, Restated

The archive is a folder tree: Year → Company/Project → Site/Location (optional) → files. It spans 2008 to today. The same project is often reopened and modified in later years, but there is no explicit link between a project's folder in 2012 and its folder in 2019 — that connection only exists in someone's memory. Finding a project today means a brute-force Explorer search across the whole tree, which is slow and gives no sense of a project's history or current status.

Two separate problems are being solved here, and they have different solutions:

- Fast lookup — solved by indexing the folder metadata into a database with a proper search layer. This does not require a graph database.

- Understanding relationships and status — solved by resolving “the same project across years” into one entity, then visualizing that entity's history as a graph. This is the harder, more judgment-heavy part.

# 2. Data Model

Five entity types cover the domain. This can live in a plain relational database (SQLite to start); a graph visualization can be generated from these tables later without needing a dedicated graph database up front.

| Entity | Represents | Key fields |
| --- | --- | --- |
| Year | Top-level folder (e.g. “2014”) | year_number |
| ProjectFolder | One physical folder as it exists on disk, in a given year | path, year, raw_name, created_date, last_modified, size, file_count |
| Project | The real-world project, resolved across all the years/folders it appears in | canonical_name, aliases, first_seen_year, last_seen_year, status |
| Site/Location | A location under a project, if the project has multiple sites | site_name, parent_project_id, path |
| File | Individual documents inside a folder (optional depth, only if file-level search is needed) | path, extension, modified_date, size |

The relationship that matters most is ProjectFolder → Project (many-to-one): several folders across several years all point to one real project. That link is what turns a flat archive into a timeline.

# 3. Build Phases

## Phase 0 — Discovery (before writing any code)

Pull a representative sample of real folder names across multiple years (not just one project) and look for the actual naming conventions in use: separators, abbreviations, typos, whether site names are nested or appended, whether any status/date markers already exist in folder names. This determines how hard Phase 2 (entity resolution) will be. Worth doing before committing to a matching strategy.

## Phase 1 — Crawler / Indexer

A script walks the full tree once and records every folder and file's metadata (path, name, depth, dates, size) into the database. No interpretation yet — just a faithful catalog. Runs incrementally afterward: only rescans folders whose modified date has changed, so re-indexing after day-to-day work stays fast.

This phase alone already fixes the slow-search problem, because querying a database is instant regardless of archive size.

## Phase 2 — Entity Resolution (project matching across years)

The same project may appear as “Shahre-Ziba Phase 1” in 2011 and “Shahre Ziba Ph1 - Revised” in 2017. This step groups folders that refer to the same real project into one Project entity, using:

- Fuzzy string matching on folder names (e.g. token similarity, edit distance)

- Manual confirmation for low-confidence matches — a simple review screen where someone approves or rejects a suggested link, rather than trusting fully automated matching

- A persistent alias table, so once a match is confirmed it's remembered permanently

This is the phase that actually turns “a pile of folders” into “a history of projects,” and it's realistically iterative — first pass automated, refined by a human familiar with the projects.

## Phase 3 — Status Inference

Status (active / dormant / completed) is derived, not stored anywhere today. Reasonable starting rules:

- Recently modified (e.g. within the current year) → likely active

- No modification in several years → likely dormant/completed

- Look for existing conventions in file/folder names (e.g. “_final”, “_closed”, date-stamped reports) that may already encode status informally

These rules should be treated as a first-pass estimate with a manual override, not ground truth — file dates can be misleading (e.g. after a folder copy or migration).

## Phase 4 — Search Layer

At a few thousand folders, SQLite with full-text search (FTS5) is sufficient and requires no extra infrastructure. It supports fast fuzzy/partial name search, filters (by year, status, site), and sub-second results. Elasticsearch or similar would only become worth the added complexity if the archive grows past roughly a hundred thousand items or multiple people need concurrent access to a hosted service.

## Phase 5 — Graph Construction

Once Projects and their ProjectFolders are linked (Phase 2), the graph is just a query over the relational data: nodes are Projects and Years, edges connect a Project to each Year it has a folder in. No dedicated graph database is needed at this scale — a graph visualization library can render this directly from SQL query results.

## Phase 6 — UI

Two views, not one:

- Search / list view for daily use — type a project name, get instant results with year, status, and folder links, this is what replaces the slow Explorer search

- Graph / timeline view for understanding a project's history — click a project, see every year it was touched and jump straight to that year's folder

A lightweight local web app (e.g. a small Python/Flask or Node backend serving a simple front end) is enough; it can run on one machine on the company network without needing to be hosted anywhere.

# 4. Suggested Tech Stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Storage | SQLite | Zero setup, handles thousands of rows easily, file-based so it's easy to back up or move |
| Search | SQLite FTS5 | Built into SQLite, fast fuzzy/partial matching, no separate service to run |
| Crawler | Python script | Simple filesystem walking, easy to schedule (Task Scheduler / cron) for incremental rescans |
| Entity resolution | Python (rapidfuzz or similar) + manual review step | Automated first pass, human-in-the-loop confirmation for accuracy |
| Graph rendering | Cytoscape.js or D3 (in-browser) | Renders directly from SQL query results, no separate graph database to maintain |
| UI | Small Flask/Node app, local network | Fast to build, no hosting/infra overhead for an internal tool |

# 5. Open Questions / Risks

- Access: the real archive is large and on a server/NAS — the crawler needs to run where it can read that drive (locally at the company, not from this session).

- Naming consistency: how bad the inconsistency actually is (seen from a real sample) determines how much manual review Phase 2 needs.

- File-level detail: is search only needed at folder level, or do specific documents inside folders need to be findable too? This changes whether the File entity is in scope for v1.

- Duplicates/copies: folders sometimes get copied wholesale into a new year — worth deciding whether that counts as “continuing the same project” or a separate one.

# 6. Suggested Next Step

Run the crawler (Phase 1) against a real, larger sample — several years' worth, not just one project — to get actual folder-naming data. That sample is what makes Phase 2's matching rules realistic instead of guessed. A folder-name export (even just as a text/CSV listing, no file contents needed) would be enough to start.